| People & Systems – Data Engineering |  |
| --- | --- |
| iTrent to Nest Data Platform (NDP) |  |
| HR Data Integration – Phase 1 Scoping Document |  |
| 15 September 2026 – DRAFT for stakeholder review |  |

nestpensions.org.uk

Company Confidential – Internal Use Only. This draft is circulated for stakeholder review and sign-off of Phase 1 scope. Not for external distribution.

Key document details

| Author: | [Insert Name] |  | Work stream: | HR Data Integration – iTrent to NDP |
| --- | --- | --- | --- | --- |
| Work stream sponsor: | [Insert Name] |  | Version no.: | 0.1 (Draft) |
| Accountable executive: | [Insert Name] |  | Classification: | Company Confidential |
| Approver: | [Insert Name] |  | Date: | 15 September 2026 |
| Project manager: | [Insert Name] |  |  |  |

Document history

| Version | Date | Author | Status | Summary of changes |
| --- | --- | --- | --- | --- |
| 0.1 | 15 Sep 2026 | [Insert Name] | Draft | Initial draft compiled for stakeholder review and Phase 1 scope sign-off. |

Reviewers

| Name | Department | Role | Date reviewed | Version reviewed |
| --- | --- | --- | --- | --- |
| Aksa Haq-Chaudhery | People & Systems | People & Systems Operations Manager |  |  |
| Elizabeth Whittaker | People & Systems | Stakeholder – iTrent data decisions |  |  |
| Thaneya Jeyarajah | People & Systems | Stakeholder |  |  |

Contents

Executive Summary 5 1 <Click here and insert first Section Heading> 6

# Executive Summary

This document sets the Phase 1 scope for extracting HR data from iTrent and ingesting it into the Nest Data Platform (NDP), and records the stakeholder and vendor engagement behind those scope decisions, ready for sign-off.

Nest holds its core HR and payroll data in iTrent, supplied by MHR. iTrent exposes this data through 20 request-driven REST API services. As part of scoping Phase 1 of the HR data integration project, the Data Engineering team has systematically tested all 20 services against Nest’s live iTrent environment to establish which are returning usable data today. Of the 20 services, 8 are confirmed to return data and are recommended as in scope for Phase 1. A further 9 services returned no data (a generic “Page Not Found” response) and are recommended as out of scope for Phase 1, either because they are confirmed not in use or because their status has not yet been resolved with the vendor. Two services (7.4 Absence Data Service and 7.20 Grade & Payscale Details) are the subject of an open, unresolved query with MHR — the vendor has confirmed Nest’s configuration looks correct, but no data is yet being returned, and a vendor call has been requested to get to the bottom of it. One service (7.19 User Defined Fields) is partially working and returning data, but in a structure that differs from the vendor’s documentation; MHR has since supplied a worked example and the correct configuration values, and this is close to resolution. This document sets out that scope determination in full, the technical approach for extracting the in-scope data, the questions raised with internal and vendor stakeholders and the answers received, and the open items that remain before Phase 1 scope can be formally locked down.

# Background & Purpose

Why this project exists, and a short introduction to the two systems involved: iTrent and the Nest Data Platform.

Nest is building a pipeline to bring HR data from iTrent into the Nest Data Platform (NDP), so that HR information can be reported on, combined with other business data, and governed centrally in the same way as data from Finance, Procurement, Facilities and InfoSec. Phase 1 of this project is about proving out and scoping that pipeline: confirming which of iTrent’s available data services actually return usable data for Nest today, and agreeing with stakeholders what will and will not be built in this first phase.

## What is iTrent?

iTrent is Nest’s HR and payroll system, provided by MHR. For automated data exchange, iTrent offers RESTful web services in three forms: real-time driven events pushed out through a Workflow (webhook), request-driven services that return data on demand in response to a GET request, and a separate incoming service used to load data into iTrent. Phase 1 of this project uses the request-driven, GET-based services — 20 predefined data services (documented by MHR as “pre-publisher processes”) covering areas such as core HR records, position data, absence, attendance, skills, requisitions and payscale information.

Authentication for these services uses HTTP Basic Authentication: a dedicated ‘Web Services’ user is configured within iTrent, and that user’s username and password are passed in the Authorization header on every request. Access to the RESTful web services functionality as a whole is licence-gated by MHR, which is a relevant factor in explaining why some of the 20 services may not be returning data (see Section 2).

## What is the Nest Data Platform (NDP)?

NDP is Nest’s central data platform — a single, governed location to store, clean, process, combine and act on data from across the business, feeding standard reporting tools such as Power BI. Rather than each team holding its own copy of data, NDP centralises storage and governance and automates data ingestion, transformation and loading, reducing manual effort and data latency.

Governance in NDP is built on Unity Catalog, which provides centralised management of data assets, integrates with Microsoft Entra for authentication, and supports fine-grained role-based and attribute-based access control, together with automated data lineage and audit visibility. Security is layered through the data lifecycle: protections applied before data is ingested are restricted to the data owner and steward, protections applied after ingestion are available to the data engineering team, and role-based access control governs who can see which reports and dashboards downstream. For this project, iTrent will be one of the source systems feeding into NDP, alongside systems such as Finance, Procurement, Facilities and InfoSec.

## Project Objective

The objective of Phase 1 is to extract in-scope HR data from iTrent via its REST API and ingest it into NDP, establishing the initial source-of-truth pipeline for HR data across Nest’s reporting and analytics. This document exists to record, and get formally signed off, exactly which of the 20 available iTrent data services will be included in that first phase, the technical approach behind extracting them, and the stakeholder and vendor engagement that has informed those scope decisions.

# Phase 1 Scope

## The 20 iTrent Data Services – Testing Overview

The Data Engineering team tested all 20 request-driven iTrent data services against Nest’s live iTrent environment. The table below records, for each service, how it returns data (see Section 3.2 for an explanation of the three behaviour types), whether it returned data during testing, and the resulting Phase 1 scope status.

| Section | Service Name | iTrent-Operation | Behaviour Type | Data Returned? | Phase 1 Scope Status |
| --- | --- | --- | --- | --- | --- |
| 7.1 | HR Core Data | hrcore | Type 1 – Paginated | Yes | In scope |
| 7.2 | Skills & Qualifications | skillqual | Type 2 – RefNo required | No (404) | Out of scope – confirmed not in use |
| 7.3 | Position Data Service | position | Type 1 – Paginated | Yes | In scope |
| 7.4 | Absence Data Service | absence | Type 2 – RefNo required | No (404) | Open item – pending MHR |
| 7.5 | Attendance Data Service | attend | Type 2 – RefNo required | No (404) | Out of scope – pending vendor confirmation |
| 7.6 | Daily Pattern Service | daypat | Type 2 – RefNo required | Yes | In scope |
| 7.7 | HR Core Data & Structure | hrcorestruct | Type 1 – Paginated | Yes | In scope |
| 7.8 | HR Core Data & Structure (Transfers) | hrcoredatatransfer | Type 2 – RefNo required | No (404) | Out of scope – pending vendor confirmation |
| 7.9 | People Structure | perstruct | Type 2 – RefNo required | Yes | In scope |
| 7.10 | WMS People | wmsper | Type 2 – RefNo required | No (404) | Out of scope – pending vendor confirmation |
| 7.11 | Elite3E (DAC3E) | dac3e | Type 2 – RefNo required | Yes | In scope |
| 7.12 | WFM Person (Grosvenor) | wfmper | Type 2 – RefNo required | No (404) | Out of scope – pending vendor confirmation |
| 7.13 | WFM Shifts (Grosvenor) | wfmshift | Type 2 – RefNo required | No (404) | Out of scope – pending vendor confirmation |
| 7.14 | Employee Record | employee | Type 1 – Paginated | Yes | In scope |
| 7.15 | Employee Record (Date Effective) | employee + EffectiveDate | Type 2 – RefNo + EffectiveDate | Yes | In scope |
| 7.16 | Employee Work Schedule | empsched | Type 2 – RefNo required | No (404) | Out of scope – pending vendor confirmation |
| 7.17 | Requisition Data Service v1 | requisition | Type 3 – Optional RefNo | No | Out of scope – confirmed not in use |
| 7.18 | Requisition Data Service v2 | requisition (v2) | Type 3 – Optional RefNo | No | Out of scope – pending vendor confirmation |
| 7.19 | User Defined Fields | get_udfs | Type 2 – RefNo/Category required | Partial | Pending confirmation – near resolution |
| 7.20 | Grade & Payscale Details | gradepayscale | Type 2 – RefNo + StartDate | No (404) | Open item – pending MHR |

## Scope Summary

Of the 20 services tested, 8 are recommended as in scope for Phase 1 (7.1, 7.3, 7.6, 7.7, 7.9, 7.11, 7.14 and 7.15), all of which are confirmed to return usable data. 9 services are recommended as out of scope for Phase 1: 2 of these (7.2 and 7.17) have been confirmed by internal stakeholders as not in use, and the remaining 7 (7.5, 7.8, 7.10, 7.12, 7.13, 7.16 and 7.18) returned no data during testing and their status has not yet been resolved with the vendor. Two services (7.4 and 7.20) are open items — MHR has confirmed Nest’s configuration looks correct for both, but no data is being returned, and this is pending a vendor call (see Section 4.2 and Section 5). One service (7.19) is pending final confirmation — it returns data, but MHR has supplied corrected configuration guidance that has not yet been fully re-tested.

Recommendation: Phase 1 build should proceed on the 8 confirmed in-scope services. 7.4, 7.20 and 7.19 should be re-tested once the outstanding vendor items are resolved and added to scope at that point if they return data; the remaining 7 out-of-scope services should be revisited only if a business need for them is identified.

# Technical Approach

## Authentication & Connectivity

All 20 services are called via HTTP GET against Nest’s live iTrent instance, secured with HTTP Basic Authentication (username and password supplied in the Authorization header by a dedicated iTrent ‘Web Services’ user). All services share the same base URL, apart from 7.19 (User Defined Fields), which uses a separate endpoint:

Standard services (7.1–7.18, 7.20): https://ce0238li.webitrent.com/ce0238li_web/wrd/run/etws001api.json

User Defined Fields (7.19): https://ce0238li.webitrent.com/ce0238li_web/wrd/run/etudf001api.json

The specific iTrent service requested is selected using the iTrent-Operation header (or, for 7.19, a combination of UDF-specific headers), with PartyName: NEST identifying the organisation. The full request configuration for every service is provided in Appendix A.

## Service Behaviour Types

Not all 20 services behave the same way. Understanding this is critical to designing the extraction pipeline correctly — it determines how many API calls are needed per run and whether looping logic is required.

| Type | Description | # Services | Services |
| --- | --- | --- | --- |
| Type 1 – Paginated | RefNo is left blank; the API returns records in batches (set by the Size header) and pages are retrieved by passing back Proccount, Lastid and Number from the previous response. | 4 | 7.1, 7.3, 7.7, 7.14 |
| Type 2 – RefNo Required | A specific reference number (typically a Person Reference Number or NI Number) must be supplied. The service returns one record only — there is no way to retrieve all records in a single call. | 14 | 7.2, 7.4, 7.5, 7.6, 7.8, 7.9, 7.10, 7.11, 7.12, 7.13, 7.15, 7.16, 7.19, 7.20 |
| Type 3 – Optional RefNo | RefNo is optional. Leaving it blank returns all matching records (e.g. all open published requisitions) in a single, non-paginated response; supplying it filters to one record. | 2 | 7.17, 7.18 |

Important limitation: leavers with an end date before today and future-dated starters are excluded from all Type 1 (paginated) responses by iTrent design. This must be factored into the Phase 1 ingestion logic — these records will not appear via 7.1, 7.3, 7.7 or 7.14 and, if required, would need to be sourced differently.

## Pipeline Design Implications

Because 14 of the 20 services (including 4 of the 8 in-scope services — 7.6, 7.9, 7.11 and 7.15) only support Type 2 RefNo-required calls, a single API call cannot retrieve all employees’ data for these services. The pipeline instead needs to:

Step 1: Call 7.1 (HR Core Data, paginated) to retrieve all PersonIDs across the organisation.

Step 2: Loop through each PersonID and call the relevant Type 2 service individually for each one.

Step 3: Collect and combine all individual responses into the target dataset.

This means the number of API calls per pipeline run for each Type 2 service equals the number of employees in the system. Nest’s current headcount should be confirmed with HR to estimate pipeline run time and API load before Phase 1 build begins.

## API Reference – Services In Scope for Phase 1

| Section | Service Name | iTrent-Operation | Key Headers / Parameters | Notes |
| --- | --- | --- | --- | --- |
| 7.1 | HR Core Data | hrcore | PartyName: NEST; Size: 10 | Leave RefNo blank for top 10 (paginated). |
| 7.3 | Position Data Service | position | PartyName: NEST; Size: 10 | RefNo = Position Reference Number for a specific record. |
| 7.6 | Daily Pattern Service | daypat | PartyName: NEST; RefNo: <Person Ref/NI No.> | No pagination – specific RefNo required. |
| 7.7 | HR Core Data & Structure | hrcorestruct | PartyName: NEST; Size: 10 | Leave RefNo blank for top 10 (paginated). |
| 7.9 | People Structure | perstruct | PartyName: NEST; RefNo: <Person Ref/NI No.> | No pagination – specific RefNo required. |
| 7.11 | Elite3E (DAC3E) | dac3e | PartyName: NEST; RefNo: <Person Ref/NI No.> | No pagination – specific RefNo required. |
| 7.14 | Employee Record | employee | PartyName: NEST; Size: 10 | Leave RefNo blank for top 10 (paginated). |
| 7.15 | Employee Record (Date Effective) | employee | PartyName: NEST; RefNo: <Person Ref/NI No.>; EffectiveDate: e.g. 2025-05-20 | Same operation as 7.14; EffectiveDate header makes it date-effective. |

Method for all services above is GET. See Appendix A for the full reference covering all 20 services, including those out of scope.

# Stakeholder Engagement

## Internal Q&A – Questions Raised and Responses

During testing, a number of questions were raised internally about the data returned by iTrent. These were worked through with the business and are recorded below.

| Question Raised | Response / Decision |
| --- | --- |
| Can we get a confirmed list of which of the 20 iTrent services Nest is licensed for? (12 services returned an identical generic 404, and the vendor guide states this functionality is licence-gated.) | Cross-check the internal test results (Table_Inspection.xlsx) before escalating all 12 to MHR, to rule out anything not licensed. This has informed the scope status in Section 2. |
| A few sample records are missing NI numbers — are these vendors or staff who don’t work under Nest directly? | Confirmed – all Nest employees have an NI number; externals such as consultants and interims do not. |
| Some 7.1 records stop at the ‘Contact’ field, while others continue to a full Emergency Contact and Position block — is this tied to employment status? | Confirmed – the full block is present for Nest employees but not for externals. |
| Do we have the ability to trigger a genuine real-time WDP event to properly test 7.15, rather than a GET request? | Not required – no need to use this method for Phase 1. |
| For 7.14 and 7.15, are the missing optional blocks (next of kin, other addresses, checks, skills, qualifications, T&Cs, holidays) genuinely not populated, or should employees known to have this data be used for retesting? | Follow the structure returned by the API as-is. |
| Field naming is inconsistent — PascalCase in some services (7.1, 7.3, 7.6, 7.7, 7.9, 7.11), all-lowercase in others (7.14, 7.15). Does this need to be standardised? | Casing cannot be changed on the Nest side; confirmed by MHR as fixed product behaviour (see Section 4.2). To be normalised in the NDP ingestion pipeline. |
| Can the iTrent configuration owner confirm whether the optional grouping fields (Structure Group, Unit Group, Job Family) are set up and in use for Nest? These returned blank in every record tested. | Awaiting confirmation from the iTrent configuration owner. |
| Is the address setup configured differently for 7.15 (fully populated) versus 7.1, 7.7 and 7.14 (address line 1 and 3 blank in every record)? | Awaiting confirmation — possible genuine configuration difference. |
| Some fields return as a list (e.g. Contact Details on 7.7/7.14/7.15, Cost Centre Split on 7.14/7.15, Unit on 7.14, Parent Department on 7.11). Should every entry be captured, not just the first? | Parent Department confirmed as needed. Decision on how to handle the Contact Details list is outstanding and owned by Elizabeth Whittaker. |

## Vendor (MHR) Engagement Summary

iTrent is supplied by MHR, and a number of open questions have been raised directly with MHR via Aksa Haq-Chaudhery (People & Systems Operations Manager), who liaises with the vendor on Nest’s behalf. Vansh Verma (Data Engineer) has led the technical testing, with Elizabeth Whittaker and Thaneya Jeyarajah also involved.

Questions were first raised with MHR on 28 July 2026. MHR’s response, received on 26 August 2026, confirmed the following:

The mixed field-naming convention (PascalCase vs. lowercase) is inherent product behaviour and cannot be changed via configuration.

7.4 and 7.20 “do work” according to MHR — a Page Not Found response is usually caused by a malformed URL or a missing/incorrect header, not a service outage.

For 7.19 (User Defined Fields), the Category ID (not the category name) must be passed in the iTrent-UDF-Category header. MHR supplied a working example confirming the correct header format.

Type 2 services are confirmed as single-record-only — there is no way to page through all employees in one call.

MHR also confirmed the Category ID values Nest should use for UDF testing: HOOCC0001, LD00001, RLE0001 and TTG0001.

Despite MHR confirming that Nest’s headers and URL for 7.4 and 7.20 “look fine,” retesting on 9 September 2026 using the same configuration still returned no data. A call with MHR was requested on that date to walk through the exact requests being made. As of the most recent update (14 September 2026), that call has been requested and is awaiting confirmation from MHR — this remains an open item at the time of this document (see Section 5).

# Open Items, Risks & Dependencies

| # | Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | 7.4 (Absence) and 7.20 (Grade & Payscale) return “Page Not Found” despite MHR confirming headers/URL are correct. | Vansh Verma / MHR | Open – call requested with MHR, pending scheduling (as of 14 Sep 2026). |
| 2 | 7.19 (User Defined Fields) returns data in a structure that differs from the vendor documentation. | Vansh Verma / MHR | Partially resolved – MHR has supplied a working example and correct Category ID usage; final re-test outstanding. |
| 3 | Field naming is inconsistent (PascalCase vs. lowercase) across services. | MHR (confirmed as fixed behaviour) | Closed as a constraint – to be normalised within the NDP ingestion pipeline, not resolvable on the Nest side. |
| 4 | Optional grouping fields (Structure Group, Unit Group, Job Family) are blank in all test records. | iTrent configuration owner (Nest) | Awaiting confirmation – likely unused optional labels. |
| 5 | Address line 1 and line 3 are blank for 7.1, 7.7 and 7.14 but populated for 7.15. | iTrent configuration owner (Nest) | Awaiting confirmation. |
| 6 | Handling of repeating/list fields (Contact Details, Cost Centre Split, Unit, Parent Department) is not fully defined. | Elizabeth Whittaker (Contact Details) / confirmed for Parent Department | Parent Department confirmed as needed; Contact Details decision outstanding. |
| 7 | Licensing scope for the 12 services returning a generic 404 has not been formally confirmed with the MHR account team. | Vansh Verma | To be raised with the MHR Account Manager, informed by the internal test results in Section 2. |
| 8 | 7.17 (Requisition Data Service v1) confirmed shut down / not in use. | N/A | Closed – out of scope. |

# Assumptions

Nest is licensed for the RESTful Web Services module in general, confirmed by successful authentication and 8 services returning data; licensing status of the remaining out-of-scope services is to be confirmed with MHR’s account team.

Type 2 (RefNo-required) services will require an initial call to 7.1 to harvest PersonIDs, followed by a per-employee loop; the number of API calls per pipeline run will scale with headcount, which should be confirmed with HR to estimate run time and API load.

Leavers with an end date before today and future-dated starters are excluded from all Type 1 (paginated) responses by iTrent design; Phase 1 ingestion logic must account for this.

Field casing differences (PascalCase vs. lowercase) between services are permanent and must be normalised within the NDP ingestion pipeline rather than on the iTrent side.

Data was masked during testing, so some structural questions (e.g. what the repeating ‘Contact Details’ entries represent) could not be fully confirmed from sample data alone and remain open.

# Next Steps & Sign-Off

This document, once reviewed, forms the basis for locking down Phase 1 scope — confirming which of the 20 iTrent services will be built into the initial NDP ingestion pipeline. Recommended next steps are:

Hold the requested call with MHR to resolve why 7.4 and 7.20 continue to return no data despite a confirmed-correct configuration.

Confirm the licensing status of the remaining out-of-scope services with the MHR account team.

Close out the grouping-field and address-setup questions with the iTrent configuration owner.

Elizabeth Whittaker to confirm the approach for handling the Contact Details list field.

Reconvene with stakeholders to formally lock Phase 1 scope and proceed to pipeline design and build.

Approval of this document, and the scope set out in Section 2, is requested from the Approver and Accountable Executive named in the Key Document Details.

# Appendix A: iTrent REST API Reference – All 20 Services

All requests below are HTTP GET, authenticated via HTTP Basic Authentication (username and password for the configured iTrent Web Services user, supplied in the Authorization header). All services use the base URL https://ce0238li.webitrent.com/ce0238li_web/wrd/run/etws001api.json, except 7.19 which uses https://ce0238li.webitrent.com/ce0238li_web/wrd/run/etudf001api.json. PartyName: NEST is required on all standard services.

| Section | Service Name | iTrent-Operation | Key Headers / Parameters | Behaviour Type | Notes |
| --- | --- | --- | --- | --- | --- |
| 7.1 | HR Core Data | hrcore | Size: 10 | Type 1 – Paginated | Leave RefNo blank for top 10. |
| 7.2 | Skills & Qualifications | skillqual | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.3 | Position Data Service | position | Size: 10 | Type 1 – Paginated | RefNo = Position Reference Number for a specific record. |
| 7.4 | Absence Data Service | absence | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | Open item – see Section 5. |
| 7.5 | Attendance Data Service | attend | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.6 | Daily Pattern Service | daypat | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.7 | HR Core Data & Structure | hrcorestruct | Size: 10 | Type 1 – Paginated | Leave RefNo blank for top 10. |
| 7.8 | HR Core Data & Structure (Transfers) | hrcoredatatransfer | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.9 | People Structure | perstruct | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.10 | WMS People | wmsper | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.11 | Elite3E (DAC3E) | dac3e | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.12 | WFM Person (Grosvenor) | wfmper | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.13 | WFM Shifts (Grosvenor) | wfmshift | RefNo: <Roster Ref No.> | Type 2 – RefNo required | RefNo = Roster Reference Number, not a person reference. |
| 7.14 | Employee Record | employee | Size: 10 | Type 1 – Paginated | Leave RefNo blank for top 10. |
| 7.15 | Employee Record (Date Effective) | employee | RefNo: <Person Ref/NI No.>; EffectiveDate: e.g. 2025-05-20 | Type 2 – RefNo + EffectiveDate | Same operation as 7.14; EffectiveDate header makes it date-effective. |
| 7.16 | Employee Work Schedule | empsched | RefNo: <Person Ref/NI No.> | Type 2 – RefNo required | No pagination supported. |
| 7.17 | Requisition Data Service v1 | requisition | RefNo: blank = all open published requisitions | Type 3 – Optional RefNo | Confirmed shut down / not in use. |
| 7.18 | Requisition Data Service v2 | requisition | RefNo: blank = all; API-Version: 2 | Type 3 – Optional RefNo | Same operation as 7.17; v2 returns a nested array structure. |
| 7.19 | User Defined Fields | get_udfs | iTrent-UDF-ORG: NEST; iTrent-Object-Type: PERSON; iTrent-Object-Ref: <Person Ref>; iTrent-UDF-Category: <Category ID> | Type 2 – RefNo/Category required | Different URL endpoint (etudf001api.json). Category ID (not name) must be used – see Section 4.2. |
| 7.20 | Grade & Payscale Details | gradepayscale | RefNo: <Person Ref/NI No.>; StartDate: e.g. 2024-01-01 | Type 2 – RefNo + StartDate | Open item – see Section 5. StartDate is always required. |

| Nest Corporation 10 South Colonnade Canary Wharf London, E14 4PZ nestpensions.org.uk | <publishing number> |
| --- | --- |